TEST PLAN

ParaBank Online Banking Application — QA Testing Project

| Project Name | ParaBank QA Testing Project |
| --- | --- |
| Application Under Test | ParaBank (https://parabank.parasoft.com/parabank) |
| Prepared By | Sanjana Khandare |
| Role | QA Tester (Fresher Project) |
| Current Version | 2.0 |
| Last Updated | September 9, 2026 |

# Revision History

| Version | Date | Description |
| --- | --- | --- |
| 1.0 | April 2025 | Initial test plan created. Manual testing performed on Registration, Login/Logout, Fund Transfer, Bill Pay, Account Overview, Open Account, and Update Contact Info modules. Test scenarios and test cases designed and executed; 6 defects identified and logged. |
| 2.0 | September 2026 | Project revisited. All 6 original defects re-verified against the live application to confirm current status (see Section 10). Test plan scope extended to include API testing, SQL-based validation, and UI automation as remaining planned work. |

# 1. Introduction

This document defines the scope, approach, resources, and schedule for testing the ParaBank web application. ParaBank is a publicly available demo banking application (provided by Parasoft) used here as a realistic target for manual and automation QA practice. Testing on this application began in April 2025 with a full manual testing cycle, and the project was revisited in September 2026 to re-verify earlier findings and extend coverage into API testing, database validation, and automation.

# 2. Objectives

- Validate core banking functionality: registration, login/logout, account management, fund transfers, and bill payment.

- Identify and document functional defects with clear reproduction steps.

- Re-verify previously identified defects to confirm they remain valid over time.

- Demonstrate structured QA documentation: test scenarios, test cases, and bug reports.

- Extend coverage with API testing, SQL validation, and basic automation.

- Build a portfolio-ready QA project suitable for discussion in job interviews.

# 3. Scope

## 3.1 In Scope

- User Registration

- Login and Logout / Session Handling

- Account Overview and Account Details

- Open New Account (Savings / Checking)

- Fund Transfer between own accounts

- Bill Payment

- Update Contact Info

- Re-verification of previously identified defects

- API-level testing of available ParaBank services (Postman) — planned

- Basic SQL-based data validation — planned

- Basic UI automation for critical flows (Selenium/Playwright) — planned

## 3.2 Out of Scope

- Performance / load testing

- Security penetration testing (beyond basic input-validation checks)

- Mobile application testing (ParaBank demo is web-only)

- Third-party payment gateway integration testing

# 4. Test Approach

Testing follows a manual-first approach, supported by re-verification and, going forward, API and light automation coverage:

- Functional Testing — verifying each feature behaves as expected against defined requirements/user expectations.

- Negative / Boundary Testing — invalid inputs, blank fields, boundary values (e.g., $0 transfers, mismatched confirmations).

- Regression / Re-verification Testing — re-executing prior defect reproduction steps against the current live application to confirm whether each defect is still present, fixed, or no longer reproducible due to UI/logic changes.

- API Testing (planned) — validating available ParaBank REST/SOAP endpoints using Postman.

- Database Validation (planned) — using SQL queries against a locally modeled schema to validate data-integrity expectations.

- Automation (planned) — scripting key positive-path flows (login, transfer, account creation) using Selenium/Playwright for repeatability.

# 5. Test Environment

| Application URL | https://parabank.parasoft.com/parabank |
| --- | --- |
| Browser | Google Chrome (latest) |
| Operating System | Windows 10/11 |
| Test Data | Self-registered test user accounts on the ParaBank demo environment |
| Tools | Manual browser testing, Postman (API), MySQL (local, for SQL validation), Selenium/Playwright (automation), spreadsheet-based defect tracking |

# 6. Test Deliverables

| Deliverable | Status |
| --- | --- |
| Test Plan | Complete (this document, v2.0) |
| Test Scenarios (50) | Complete |
| Test Cases (32, executed with results) | Complete |
| Bug Reports (6 defects identified, April 2025) | Complete |
| Defect Re-Verification (Sept 2026) | Complete |
| API Test Collection (Postman) | Planned |
| SQL Validation Queries | Planned |
| Automation Scripts (Selenium/Playwright) | Planned |
| GitHub Repository + README | In Progress |

# 7. Entry and Exit Criteria

## 7.1 Entry Criteria

- ParaBank application is accessible and stable at the test URL.

- Test scenarios and test cases are documented and reviewed.

- Test environment (browser, tools) is set up and ready.

## 7.2 Exit Criteria

- All planned test cases have been executed at least once.

- All identified defects are logged with severity and priority.

- All previously identified defects are re-verified before being published or referenced externally (e.g., resume, GitHub).

- No untested critical-path scenario remains (Registration, Login, Transfer, Bill Pay).

# 8. Roles and Responsibilities

| QA Tester | Sanjana Khandare — test design, execution, defect logging, re-verification, automation, reporting |
| --- | --- |
| Reviewer | Self-reviewed (independent fresher project) |

# 9. Risks and Assumptions

- Risk: ParaBank is a shared public demo environment — data entered by other users/testers may affect account states or test data availability.

- Risk: The application may occasionally be reset, updated, or unavailable, since it is maintained by Parasoft as a public demo. This was confirmed during re-verification — one original defect (invalid source account acceptance) is no longer reproducible because the UI now restricts the 'From' account field to a dropdown of valid accounts only.

- Assumption: No real financial transactions occur; all data is test/demo data with no real-world impact.

- Assumption: Defect status reflects the live application as of the date each test was executed; the application may change again after this project is published.

# 10. Summary of Findings

## 10.1 Original Testing (April 2025)

32 test cases were executed across 7 modules: Registration, Login/Logout, Account Overview, Open Account, Fund Transfer, Bill Pay, and Update Contact Info. 6 defects were identified and logged with severity and priority classification.

## 10.2 Re-Verification (September 2026)

All 6 original defects were re-executed against the live application before publishing this project externally. Results:

| Bug ID | Original Finding | Status as of Sept 2026 |
| --- | --- | --- |
| BUG_001 | Transfer processed despite exceeding available balance | Still Open — confirmed with $110 balance, $300 transfer accepted |
| BUG_002 | Transfer processed with $0 amount | Still Open — confirmed, $0.00 transfer accepted |
| BUG_003 | Transfer accepted with invalid/non-existent source account | No Longer Reproducible — 'From' field is now dropdown-restricted to valid accounts only |
| BUG_004 | Transfer allowed between the same account | Still Open — confirmed, $100 transferred from an account to itself |
| BUG_005 | Internal error shown instead of login redirect after logout | Still Open — confirmed, same error still occurs |
| BUG_006 | Invalid phone number accepted with no validation | Still Open — confirmed, invalid number still accepted |

Full reproduction steps, test data, and re-verification notes for each defect are documented in the accompanying Bug_Reports.xlsx file. Detailed step-by-step test case execution is documented in Test_Scenarios_and_Cases.xlsx.